SPICE ROUTE  ·  PETPOOJA CLONE

Restaurant OS — Build Report

A full restaurant-management SaaS built to the SPEC roadmap: a multi-tenant backend, an admin console, a counter POS, a kitchen display, a diner Scan & Order PWA, an aggregator connector, and an offline-first edge client. All roadmap phases (0–11) are built, verified, and documented.

| 7 apps + shared lib | 20 backend modules | 48 data models | 16 DB migrations | 141 tests · 0 fail | 0–11 phases done |
| --- | --- | --- | --- | --- | --- |

01  Applications        pnpm workspace monorepo

| App | Stack | Role |
| --- | --- | --- |
| apps/api :3001 | NestJS 11 · Prisma 6 · PostgreSQL 16 · Socket.IO | Multi-tenant backend (20 modules) — auth/RBAC, menu, orders, KOT, settlement, KDS, inventory, CRM, reports, cash, GST invoicing, central kitchen, Scan & Order, fleet. |
| apps/dashboard :3002 | Next.js 15 · React 19 | Admin console — 15 tabs: menu, combos, channels, pricing, inventory, recipes, prep, online orders, customers, marketing, reports, accounting, central kitchen, Scan & Order, fleet. |
| apps/pos :5173 | React 19 · Vite 6 | Counter billing — table picker, item grid, combos, running bill, KOT, settle (split pay, coupons, loyalty + OTP), cash drawer. |
| apps/kds :5174 | React 19 · Vite 6 · socket.io-client | Kitchen Display — station routing, live tickets, prep-time ageing, tap-to-ready, item aggregation, kitchen-side 86. |
| apps/order :5176 | React 19 · Vite 6 (PWA) | Diner Scan & Order — per-table QR menu, combo picker, cart, live token status; self-service kiosk; token-display board. |
| apps/connector :3003 | NestJS 11 · BullMQ 5 · Redis 7 | Aggregator connector — standalone service with webhooks, platform adapters, and a retrying relay into the main API. |
| apps/edge :5175 | Node · better-sqlite3 11 · Electron 40 · Express 4 | Offline-first edge POS — local master service (SQLite = source of truth) + delta-sync engine + Electron shell. Bills with the WAN down. |
| packages/shared lib | TypeScript · Zod 3 | Shared contracts — every DTO type and request schema, imported by all apps. One source of truth for the API surface. |

02  Feature matrix

● Built & verified     ● Behind a mock (swap-ready)     ● Deferred / external

ORDERING & POS

| Dine-in / takeaway / delivery orders | ● Built |
| --- | --- |
| Floor plan, table occupancy, running bills | ● Built |
| KOT punching, multi-KOT per order | ● Built |
| Variations & add-on groups | ● Built |
| Combos — choose-one slots, price deltas, explode to kitchen | ● Built |
| Settle: split pay, discounts, coupons | ● Built |
| Bill numbering, cancel / void | ● Built |

KITCHEN (KDS)

| Station routing by menu category | ● Built |
| --- | --- |
| Live tickets over Socket.IO | ● Built |
| Prep-time ageing, tap-to-ready (bump) | ● Built |
| Item aggregation across KOTs | ● Built |
| Kitchen-side 86 (out-of-stock) | ● Built |

MENU & MULTI-CHANNEL

| Categories, items, variations, add-ons | ● Built |
| --- | --- |
| Combo builder (slots, defaults, upgrades) | ● Built |
| Per-channel pricing + aggregator item maps | ● Built |
| Time-based availability, shortcodes | ● Built |
| One-click 86 across surfaces | ● Built |

INVENTORY & SUPPLY

| Raw materials + append-only stock ledger | ● Built |
| --- | --- |
| Recipe auto-deduction on KOT | ● Built |
| Receiving, wastage, food cost & margin | ● Built |
| Multi-stage recipes — semi-finished goods + batch production | ● Built |
| Central kitchen — indents, dispatch, receive, e-way bills | ● Built |

CRM, LOYALTY & MARKETING

| Customer DB + order history | ● Built |
| --- | --- |
| Loyalty wallet — earn / redeem | ● Built |
| OTP-gated redemption at billing | ● Built |
| Coupons engine + segmentation | ● Built |
| Campaigns SMS / WhatsApp / Email (NotificationProvider) | ● Mock |
| Feedback capture (QR / SMS / public) | ● Built |

PAYMENTS & CASH

| Dynamic UPI QR at billing | ● Built |
| --- | --- |
| Split payments, refunds, reconciliation | ● Built |
| Cash drawer: open/close, expenses, reports | ● Built |
| Card/UPI/wallet gateway (PaymentGateway — Razorpay) | ● Mock |

COMPLIANCE & GST

| GST config — slabs, HSN/SAC, place of supply | ● Built |
| --- | --- |
| E-invoice: IRN + signed QR + ack, immutable (EInvoiceProvider/GSP) | ● Mock |
| E-way bills (goods movement) | ● Built |
| Tally-importable XML export | ● Built |

SCAN & ORDER + HARDWARE

| Per-table QR → menu → staff validate → KOT | ● Built |
| --- | --- |
| Self-service kiosk + token-display board | ● Built |
| Diner combo picker | ● Built |
| Scale, caller-ID, calling device (HardwareBridge) | ● Mock |

OFFLINE-FIRST EDGE

| Local master service (SQLite source of truth) | ● Built |
| --- | --- |
| Optimistic writes, outbox, offline bill numbers | ● Built |
| Delta sync: snapshot / push / pull, last-write-wins, idempotent | ● Built |
| Electron desktop shell | ● Built |
| Multi-terminal LAN coordination | ● Deferred |

ANALYTICS & PLATFORM

| Multi-tenant: brands, outlets, RBAC, JWT | ● Built |
| --- | --- |
| Sales overview, breakdowns, day-end, fraud | ● Built |
| Cross-outlet KPIs | ● Built |
| Custom report builder (dimension × metric) | ● Built |
| Device fleet: printers, KDS, kiosks, backup | ● Built |

AGGREGATOR CONNECTOR

| Standalone service, webhooks, retrying relay | ● Built |
| --- | --- |
| Order ingest → normalize → main API | ● Built |
| Shared-key auth, inventory deduction | ● Built |
| Zomato / Swiggy / ONDC / UrbanPiper adapters (simulated) | ● Stub |

03  What’s left        no feature work blocked internally

| Item | Status | Why it’s not done |
| --- | --- | --- |
| Live aggregator certification Zomato / Swiggy / ONDC direct integration | ● Blocked | Needs vendor onboarding, NDA, and a multi-week certification pilot. The platform-adapter interface and a faithful simulation are in place; swap in the real client once approved. |
| Live payment & GSP credentials Razorpay · GSP/IRP · MSG91/Gupshup | ● Blocked | Require real merchant / GSP / provider accounts. All three sit behind clean interfaces (PaymentGateway, EInvoiceProvider, NotificationProvider) with working mocks — production is a binding swap, not a rewrite. |
| Real hardware drivers Silent thermal printing, weighing scale, caller-ID | ● Integration seam | Device drivers talk serial/USB/HID on the local terminal. The HardwareBridge interface + mocks let every flow run; real drivers are the on-device layer. |
| Multi-terminal LAN coordination Several edge terminals against one local master | ● Buildable | Buildable, but can’t be convincingly verified without a real multi-device LAN. Today each terminal runs its own master with cloud sync. |
| Same-order concurrent-edit hardening Two terminals editing one running order | ● Partial | Order-level last-write-wins + idempotent sync exist; field-level merge on a single live order is the remaining Phase-11 hardening step. |

04  Dependencies

RUNTIME STACK

NestJS 11   Prisma 6   PostgreSQL 16   Redis 7   Socket.IO 4   BullMQ 5   Next.js 15   React 19   Vite 6   Electron 40   better-sqlite3 11   Zod 3   bcryptjs   qrcode

Infrastructure:  Docker — postgres:16 → :5455  ·  redis:7 → :6395  ·  pnpm workspace

EXTERNAL INTEGRATION SEAMS — MOCKED, SWAP-READY

| PaymentGateway | Cards / UPI / wallets. MockRazorpay today; bind a real Razorpay / Paytm client. |
| --- | --- |
| EInvoiceProvider | GST IRN + signed QR. MockGsp today; integrate a GSP / IRP API. No GSTN plumbing by design. |
| NotificationProvider | SMS / WhatsApp / Email. Logging stand-in; bind MSG91 / Gupshup / an ESP. |
| HardwareBridge | Printer, scale, caller-ID. Mock bridge; implement on-device serial/USB drivers. |
| Aggregator adapters | Zomato / Swiggy / ONDC. Stubbed flow behind a platform interface; certify + swap. |

05  Quality & verification

| AUTOMATED TESTS — 8 SUITES, 0 FAILURES scan-order; 29. combos; 21. core-flows; 22. semi-finished; 17. fleet; 16. scan-combos; 13. report-builder; 12. loyalty-otp; 11. | STATIC & RUNTIME HEALTH TypeScript; 7 apps clean. Builds; Nest/Next/Vite pass. Endpoints; 33/33 healthy. Migrations; 16 in sync. Browser; verified E2E. Total assertions; 141 / 141. |
| --- | --- |

SPICE ROUTE · Petpooja-clone build report          Phases 0–11  ·  141/141 assertions green